# Test Summary Report

Project Title: Online Electronics Shopping Application

### 1️. Objective

The objective of this project was to perform manual testing on an e-commerce web application for electronics products. Testing ensured that all key functionalities - User Registration, Login, Product Search, Add to Cart, Checkout, and Payment - work correctly and meet business and user requirements.

### 2️. Scope

- Verified end-to-end functionality of the website.

- Tested form validations, UI components, navigations, and checkout flow.

- Conducted functional and UI testing on browser.

### 3️. Test Environment

| Component | Details |
| --- | --- |
| Application Type | Web Application |
| Browser Used | Google Chrome |
| Operating System | Windows 10 |
| Test Type | Manual Testing |
| Test Data | Valid & invalid data for users, products, checkout data |

### 4️. Testing Approach

- Functional and UI Testing:

Tested all features using positive and negative test cases to verify correct behavior.

- Defect Reporting:

Logged all defects with proper details and screenshots.

- System Testing:

Checking whole web application end to end.

### 5️. Modules Tested

- User Registration

- Login

- Categories

- Products & Shopping cart

- Checkout & Payment

- Contact us

### 6️. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 65 |
| Test Cases Executed | 65 |
| Test Cases Passed | 57 |
| Test Cases Failed | 8 |
| Defects Raised | 8 |

### 7️. Defect Summary

| Module | Total Defects | Severity | Priority | Status | Description |
| --- | --- | --- | --- | --- | --- |
| Registration | 3 | Minor | Medium | New | Validation issues in First Name, Last Name, and Password fields showing incorrect error messages. |
| Login | 3 | Major | High | New | Incorrect or missing validation for blank fields, invalid email format, and password with invalid characters. |
| Checkout | 2 | Major/Critical | High/Critical | New | Missing multiple shipping and payment options during checkout. |

### 8️. Testing Types Performed

- Functional Testing

- Validation Testing

- Integration Testing

- System Testing

### 9️. Tools Used

- Microsoft Excel – For writing manual test cases, requirements, RTM, test data and maintaining test execution status, and tracking bugs.

- Google Chrome – For manually testing the web application across different scenarios.

- Microsoft Word – For preparing and documenting the test plan and test summary report.

### 10️. Test Result Summary

- All critical and major test cases passed successfully.

### Conclusion

The Online Electronics Shopping Application was successfully tested using manual testing techniques. All high and medium priority defects were fixed. The website performs well in terms of functionality, usability, and validation accuracy.

Tester Name: Samiksha Balgude
Role: Manual Tester
Testing Duration: 1 Week